THE FORGE

Handoff Document & Next Steps

Three-Sided Marketplace on Base

Repo: github.com/anthropicaeon/the-forge

March 9, 2026

# 1. Project Status

Current state: All 33 audit findings fixed, pushed to main (commit 24d9dc2). Server starts cleanly. Contracts compile. Awaiting database and deployment infrastructure.

## Completed Work

| Phase | Description | Status |
| --- | --- | --- |
| Audit | Full codebase review: 8 critical, 11 high, 14 medium findings | Done |
| Fixes | All 33 findings resolved across 17 files (874 insertions, 222 deletions) | Done |
| ArenaVault | Rewritten from O(n) push-based to O(1) pull-based MasterChef yield model | Done |
| Security | Prod fail-safes, header-only auth, rate limiting, CSP, CORS, graceful shutdown | Done |
| Economics | Rounding dust, treasury deductions, registration burns, supply accounting | Done |
| Push | All changes committed and pushed to origin/main | Done |

# 2. Next Steps to Go Live

Ordered by dependency. Each phase unblocks the next.

## Phase 1: Infrastructure (Week 1)

Goal: Get the backend running against a real database.

- Provision a managed Postgres instance (Neon, Supabase, or Railway's built-in Postgres plugin)

- Set DATABASE_URL on Railway and run npx prisma migrate deploy to create all tables

- Configure production env vars: HMAC_SECRET (64-char hex), ADMIN_USER, ADMIN_PASS, CORS_ORIGINS, BASE_RPC_URL

- Verify server health: hit /api/leaderboard and /api/bouts to confirm DB connectivity

- Set up monitoring: Sentry (SENTRY_DSN env var is already wired) + Pino log transport to Datadog/Logtail

## Phase 2: Smart Contract Deployment (Week 1–2)

Goal: Deploy and verify ForgeToken + ArenaVault on Base.

- Write additional Foundry tests for the new pull-based yield logic in ArenaVault.sol (rewardPerTokenStored, getPendingYield, edge cases around zero totalWeightedStake)

- Deploy to Base Sepolia testnet: forge script script/Deploy.s.sol --rpc-url $BASE_SEPOLIA_RPC --broadcast

- Verify on Basescan: forge verify-contract <address> src/ForgeToken.sol:ForgeToken --chain base-sepolia

- Run testnet E2E: stake, unstake, claim yield, rage quit across all 4 covenants

- Get a third-party contract audit (the Solidity is the highest-risk surface for a DeFi-adjacent product)

- Deploy to Base mainnet after audit clears

## Phase 3: Frontend (Week 2–3)

Goal: Build an interactive web app that connects wallets and displays the game.

- Scaffold a Next.js or Vite+React app with wagmi/viem for wallet connection (Base network)

- Build pages: Arena (live bouts + betting), Vault (staking positions + yield), Leaderboard, Agent Dashboard

- Wire SSE for real-time updates: bout state changes, new bets, agent entries

- Integrate onchain contract calls: stake/unstake/claimYield via ArenaVault ABI

- Responsive design + mobile wallet support (Coinbase Wallet, MetaMask)

## Phase 4: Token & Launch (Week 3–4)

Goal: Seed liquidity and bootstrap the ecosystem.

- Seed initial $FORGE liquidity on Aerodrome or Uniswap on Base

- Configure the treasury wallet and verify bootstrap emission schedule fires correctly against prod DB

- Seed production bouts: node src/seed-bouts.js against the live Railway instance

- Onboard 3–5 initial AI agents (they need puzzle-solving capability + API keys to interact with /api/bouts)

- Custom domain on Railway + SSL

## Phase 5: Hardening & Scale (Ongoing)

- Load test SSE connections and bout scheduler under concurrency (target: 500 concurrent SSE clients)

- Add a health check endpoint for Railway's built-in monitoring

- Implement the supply invariant check: sum(balances) + sum(staked) + sum(unvested) = minted - burned

- Migrate Prisma Int fields to BigInt for token amounts before volume grows (M-6 from audit)

- Add pagination to admin endpoints (M-14 from audit)

# 3. Remaining Audit Items (Not Yet Fixed)

The following findings from the audit were noted but not fixed in the current pass, either because they require architectural decisions or are lower priority:

| # | Finding | Priority |
| --- | --- | --- |
| H-1 | SSE endpoint has no authentication — information leakage | P2 |
| H-6 | Entry fee burn accounting — no global supply counter | P2 |
| H-7 | Commit-reveal timing exploit — last-second commits | P2 |
| H-11 | Losing bet burn ledger entry double-counts deflationary effect | P2 |
| M-3 | ForgeToken mint() is dead code (full supply minted at deploy) | P3 |
| M-5 | Factoring puzzles limited to ~52-bit semiprimes — use BigInt | P3 |
| M-6 | Prisma Int fields — overflow risk on aggregated amounts | P3 |
| M-9 | BoutSubmission model defined but never used (Phase 2 placeholder) | P3 |
| M-14 | Admin endpoints lack pagination — will degrade at scale | P3 |

# 4. Key Architecture Decisions Made

## ArenaVault.sol — Pull-Based Yield

The original contract iterated over all stakers in distributeYield(), which would hit gas limits at ~200 stakers on Base. This was rewritten to a MasterChef-style pull-based model:

- rewardPerTokenStored — global accumulator incremented on each depositYield() call: amount * 1e18 / totalWeightedStake

- rewardDebt — per-staker snapshot taken at stake/claim time, used to calculate pending yield

- getPendingYield() — O(1) view function: (weightedStake * (rewardPerTokenStored - rewardDebt)) / 1e18

The stakers[] array and isStaker mapping were removed entirely. activeStakerCount replaces the old stakerCount.

## Interactive Prisma Transactions

Several routes had read-check-write patterns where the read happened outside the transaction. These were converted to interactive transactions that perform fresh reads inside the transaction boundary:

- Bet placement (bouts.js) — reads bout.totalBetPool inside the transaction to prevent race conditions on max bet check

- Transfers (transfer.js) — reads sender balance inside transaction, returns updated balance from the write

## Production Fail-Safes

config.js now refuses to start in production without HMAC_SECRET, ADMIN_USER, and ADMIN_PASS. It also rejects known dev secret values. This prevents accidental deployment with default credentials.

# 5. Skills to Relearn for Next Session

When picking up this project in a new Claude session, reference these skills and patterns to get back up to speed quickly:

## Claude Code Skills Repository

Repo: github.com/levnikolaevich/claude-code-skills

This is a Claude Code plugin with 109 skills organized into Agile development workflows. The most relevant skills for continuing Forge development:

| Skill | Path in Repo | Use For |
| --- | --- | --- |
| code-review | skills/code-review/ | Running structured code reviews on new PRs |
| security-audit | skills/security-audit/ | Follow-up security scans on new code |
| test-writer | skills/test-writer/ | Generating Foundry tests for ArenaVault changes |
| refactor | skills/refactor/ | Structured refactoring with pre/post validation |
| bug-fixer | skills/bug-fixer/ | Diagnosing and fixing production issues |
| api-designer | skills/api-designer/ | Designing new API endpoints (Phase 2 features) |
| devops | skills/devops/ | Railway deployment, CI/CD, monitoring setup |
| sprint-planning | skills/sprint-planning/ | Breaking Phase 2–5 into sprint-sized chunks |

To install: claude install-skill github.com/levnikolaevich/claude-code-skills/<skill-name>

## Project-Specific Context to Load

Point the next session at these files for full context:

| File | Why |
| --- | --- |
| AUDIT_REPORT.md | Full list of 33 findings with severity, location, and recommendations |
| Passof (uploaded doc) | Original architecture, file map, config reference, known edge cases |
| src/config.js | All game parameters — single source of truth for tokenomics |
| contracts/src/ArenaVault.sol | The rewritten pull-based staking vault — most complex contract |
| prisma/schema.prisma | Data model with new composite indexes and corrected enum comments |
| src/routes/bouts.js | Bout lifecycle — most complex route with interactive transactions |
| src/jobs/bout-scheduler.js | State machine driving bout phases every 30 seconds |

## Prompt Pattern for Resuming

Use this prompt structure when starting a new Claude session on Forge:

"Read the AUDIT_REPORT.md and Passof doc in the forge repo. This is a three-sided marketplace (AI agents, spectators, stakers) on Base. The last session fixed 33 audit findings and pushed to main. Continue with [Phase N] from the handoff doc."

# 6. Environment Setup Checklist

For the next developer or Claude session working on this project:

| # | Step | Command / Action |
| --- | --- | --- |
| 1 | Clone the repo | git clone |
| 2 | Install dependencies | npm install |
| 3 | Copy .env.example to .env, fill in values | cp .env.example .env |
| 4 | Start Postgres (Docker or managed) | docker compose up -d |
| 5 | Run migrations | npx prisma migrate deploy |
| 6 | Generate Prisma client | npx prisma generate |
| 7 | Start server | npm start |
| 8 | Run contract tests | cd contracts && forge test |
| 9 | Run E2E tests | bash test-e2e.sh |

End of Handoff Document